# Project Planning Phase

## PocketSmart AI: Your Smart Budget & Recommendation Assistant

The Project Planning Phase defines how the PocketSmart AI project will be developed, including the objectives, tasks, resources, timeline, risks, and expected outcomes.

### 1. Project Objective

The main objective of PocketSmart AI is to develop an intelligent budget assistant that helps users:

- Track income and expenses

- Create and manage budgets

- Analyze spending habits

- Set savings goals

- Receive personalized AI recommendations

- Get alerts when spending exceeds the planned budget

### 2. Project Scope

The project will include:

- User registration and login

- Income and expense tracking

- Expense categorization

- Budget creation

- Savings goal management

- Spending analysis

- AI-based recommendations

- Dashboard and reports

- Budget alerts

### 3. Project Development Plan

| Phase | Activities |
| --- | --- |
| 1. Requirement Analysis | Identify user needs and system requirements |
| 2. Project Design | Design architecture, database, UI, and modules |
| 3. Database Development | Create tables for users, income, expenses, budgets, and goals |
| 4. Frontend Development | Develop login, dashboard, expense, budget, and report screens |
| 5. Backend Development | Implement business logic and database connectivity |
| 6. AI Development | Develop spending analysis and recommendation features |
| 7. Integration | Connect frontend, backend, database, and AI |
| 8. Testing | Test functionality, security, and performance |
| 9. Deployment | Deploy the completed application |
| 10. Documentation | Prepare project report and user documentation |

### 4. Proposed Timeline

Week 1  → Requirement Analysis

Week 2  → System Design

Week 3  → Database Design

Week 4  → Frontend Development

Week 5  → Backend Development

Week 6  → AI Recommendation Module

Week 7  → Integration & Testing

Week 8  → Deployment & Documentation

### 5. Resources Required

Hardware:

- Laptop/Desktop

- Minimum 4 GB RAM

- Internet connection

Software:

- VS Code

- HTML, CSS, JavaScript / React

- Python / Node.js

- MySQL / MongoDB

- AI/ML libraries or AI API

- Web browser

### 6. Team Responsibilities

| Role | Responsibility |
| --- | --- |
| Project Manager | Planning and coordination |
| Frontend Developer | User interface development |
| Backend Developer | Server and application logic |
| Database Developer | Database design and management |
| AI Developer | AI analysis and recommendations |
| Tester | Testing and bug identification |

For an individual project, one person can perform all these roles.

### 7. Risk Planning

| Risk | Solution |
| --- | --- |
| Data loss | Regular database backup |
| Incorrect AI recommendations | Validate AI output using spending rules and test data |
| Security issues | Use authentication and secure data handling |
| Technical errors | Regular testing and debugging |
| Project delay | Follow the planned timeline |
| Poor user experience | Keep the interface simple and test with users |

### 8. Expected Deliverables

At the end of the project, the following should be available:

- Working PocketSmart AI application

- User login system

- Expense and income tracker

- Budget management system

- Savings goal tracker

- AI recommendation system

- Dashboard and reports

- Database

- Testing report

- Project documentation

### 9. Final Project Goal

The planned system will provide users with a single platform to track, analyze, and manage their personal finances, while using AI to provide useful and personalized budgeting recommendations.

Project Planning Flow:

Requirements → Design → Development → AI Integration → Testing → Deployment → Documentation